CittaSchool University Edition

Phase 2 QAT — End-to-End Case Study and Acceptance Pack

Admission to graduation across all six portals, in production authentication mode, retesting every Phase 1 finding

Hosted environment: demo.cittaschool.com  •  Production mode (typed sign-in with verification code)

CittaERP Solutions Limited (CSL)

Lagos, Nigeria  •  info@cittasl.com  •  https://cittasl.com

August 2026  •  Version 1.0

# 1. Purpose and what has changed since Phase 1

This Phase 2 pack is the single script for client-readiness testing of CittaSchool University Edition. It follows one academic session at Unity Federal University end to end — JAMB admission through graduation and executive oversight — across all six portals, and it deliberately routes through every defect confirmed in Phase 1 (ISS-001 to ISS-034) so each fix is re-proven inside the real workflow rather than in isolation. Each test case is tagged with the Phase 1 issue numbers it retests.

| Change since Phase 1 | What testers will notice |
| --- | --- |
| Production authentication mode | The Quick sign-in panel is gone. Every sign-in is typed: username, password, then the six-digit verification code. Each account opens only its own portal; there is no role switcher. (Retests ISS-001, ISS-021) |
| Two-factor step fixed | The correct code completes sign-in; a wrong code says "Invalid verification code" (not a username/password message); no code hint is displayed anywhere. Failed codes count toward the 15-minute lockout. |
| Payment approval workflow | Gateway payments confirm automatically; manual/teller payments post as Pending and clear fees only after approval by the designated Bursary approver. (ISS-022) |
| Curriculum and registration rebuilt | Courses are assignable to department, level, semester and lecturer; Add Course works; core courses pre-select and electives save; the 15–24 unit rule is enforced by the server; submission produces a course form PDF. (ISS-023–028) |
| Receipts and idempotency | Payments show the exact amount before confirmation and produce a unique reference and serial receipt; duplicate gateway callbacks cannot create duplicate records. (ISS-029/030, ISS-004/005) |
| Lecturer portal repaired | Assigned Courses / Pending Sheets / Submitted Sheets tiles open and the full grading journey works. (ISS-031/032) |
| Reset data | Registrar-only, with confirmation; resets the full baseline and invalidates old QR serials. (ISS-016) |

| Item | Detail |
| --- | --- |
| Environment | https://demo.cittaschool.com (production mode). Fallback run.app address from the project lead. Do not test on any other environment. |
| Institution | Unity Federal University (UFU) — 3 faculties, 8 programmes, ~250 students, 400 JAMB candidates for 2025/2026, four sessions of history |
| Devices | Laptop (Chrome/Edge, ≥1280px) and one phone for mobile checks and QR scanning |
| Reset | Registrar › header › Reset data restores the baseline (Adaeze at screening-not-started; CSC101 Draft; Chinedu library-blocked). Run once before the full pass; note the time. Old QR serials must stop verifying after reset (NT-10). |
| Registrar admissions layout | Admissions › Admissions operations is one page with tabs: JAMB Candidates, Screening & Scores, Recommendations, CAPS Decisions, Clearance Verification, Change Requests. Admission control is a separate page. |
| Defects | Log in Section 8, one row per defect with the exact message and screenshot filename. S1/S2 must be fixed and retested before sign-off. |

# 2. Sign-in credentials (typed sign-in, all roles)

Every sign-in is typed. After username and password, enter the verification code. Sign out fully before switching roles.

| Role / portal | Person in the story | Username | Password | Verification code |
| --- | --- | --- | --- | --- |
| Applicant | Adaeze Chidinma Okonkwo (JAMB 202611234567AB, UTME 268, 1st choice B.Sc. Computer Science) | applicant | Demo2026! | 123456 |
| Student | Seeded student for pre-matriculation checks | DU/CSC/23/0001 | Demo2026! | 123456 |
| Student (new) | Adaeze after matriculation — first login | her new matric number (from TC-08) | Welcome2026! then a password she sets | 123456 |
| Lecturer | Dr. Chukwuemeka Nwosu (CSC101, CSC103) | lecturer | Demo2026! | 123456 |
| Registrar | Registry (acts in HOD/Dean/Senate queues for Prof. Ngozi Eze, Prof. Tunde Bakare, Senate Results Committee) | registrar | Demo2026! | 123456 |
| Bursar | Bursary (includes the payment-approval queue) | bursar | Demo2026! | 123456 |
| Executive | Vice-Chancellor — Executive Oversight Portal | executive | Demo2026! | 123456 |

# 3. Team execution plan — six testers, six roles

Assign one tester per role. The storyline is a relay: each tester performs their scenes in order and hands over. Every tester also runs the sign-in tests for their own account. A coordinator keeps the master checklist and the defect log.

| Tester | Role | Primary scenes | Handover to |
| --- | --- | --- | --- |
| T1 | Applicant / new Student | TC-04, TC-07, TC-10 (first login), TC-11, TC-14, TC-16 (student view), TC-17, TC-21 | T2 after screening and after acceptance |
| T2 | Registrar | TC-05, TC-06, TC-08, TC-09, TC-13 (curriculum), TC-16 (approvals), TC-17 (dispatch), TC-18, TC-20, TC-24 (Reset data) | T1, T3, T4 as scenes require |
| T3 | Lecturer | TC-15 (tiles, score entry, statuses, upload) | T2 for approvals |
| T4 | Bursar | TC-12 (manual payment and approval), graduation fees in TC-18, collections checks in TC-11/TC-19 | T2 |
| T5 | Executive | TC-19 (oversight and broadcast) | — |
| T6 | Floater / mobile | All sign-in negative tests (TC-01–03), NT security matrix, mobile pass, QR scans | Coordinator |

# 4. Test cases — authentication (production mode)

| TC-01 Typed sign-in with verification code | Persona: Registrar (T2) • Retests: ISS-001, ISS-021, 2FA fix |
| --- | --- |
| Pre-conditions | Signed out. Login page open. |
| Steps | 1. Confirm there is NO Quick sign-in panel anywhere on the login page and no code hint text. 2. Enter registrar / Demo2026!; click Sign in. 3. On the verification screen enter 999999. 4. Enter 123456. 5. Open the profile menu: confirm it shows the Registrar identity only, with NO switch-role option. 6. Sign out; press the browser Back button. |
| Expected result | Wrong code shows "Invalid verification code" on the code screen; correct code completes sign-in into the Registrar portal only; sign-out returns to login and Back cannot reopen a protected page. |
| Acceptance criteria | ☐ No Quick sign-in or code hint in production mode ☐ Error message matches the step (code errors never say username/password) ☐ No role switching from any account ☐ Sign-out audited |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-02 Invalid credentials and lockout (codes count) | Persona: Any (T6) • Retests: AC-01, ISS-015 |
| --- | --- |
| Pre-conditions | Signed out. |
| Steps | 1. Submit with both fields blank. 2. Enter bursar with a wrong password three times. 3. Enter bursar with the correct password, then enter a wrong verification code twice. 4. On the next attempt observe the lockout message. 5. Wait out or note the remaining time; confirm the correct password is refused while locked. |
| Expected result | Blank fields give field-level errors; wrong passwords give the generic credential error; wrong codes give the code error; the combined five failures trigger the 15-minute lockout with visible remaining time; correct credentials are refused while locked; all failures and the lockout appear in the audit log. |
| Acceptance criteria | ☐ Failed verification codes count toward lockout ☐ Lockout message shows remaining time ☐ Registrar › Security & audit shows LOGIN_FAILED and LOGIN_LOCKED |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-03 Cross-portal access refusal | Persona: All (T6) • Retests: ISS-002, ISS-021, NT-01, NT-15 |
| --- | --- |
| Pre-conditions | Signed in as applicant. |
| Steps | 1. Paste a Registrar page address (e.g. .../registrar/admissions) into the browser. 2. Repeat from the Student account toward Lecturer and Bursar pages. 3. Sign in as lecturer and open a course sheet address for a course not assigned to Dr. Nwosu (NT-02). |
| Expected result | Every attempt is refused or redirected with a clear not-authorised message; nothing from the other portal renders; attempts are audited. |
| Acceptance criteria | ☐ UI and direct addresses both refused ☐ Refusals audited with actor and target |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

# 5. Test cases — the storyline (admission to oversight)

## 5.1 Admission — JAMB to matriculation

| TC-04 Adaeze completes screening and pays | Persona: Applicant (T1) • Retests: ISS-008, AC-04, NT-14 |
| --- | --- |
| Pre-conditions | Reset data done by T2. Signed in as applicant. |
| Steps | 1. Open Screening application. Confirm JAMB biodata and UTME subjects are pre-filled and read-only; try to edit the UTME score. 2. Enter O'level results (WAEC 2024, 9 subjects), upload documents, tick the declaration, Save & submit (first try once with the declaration unticked — NT-09). 3. Pay the screening fee (USSD). Confirm the exact amount is shown before you confirm. 4. Open Admission status; check the notification bell. |
| Expected result | JAMB fields cannot be edited from the form (and the tester should note the field is disabled, not just ignored); unticked declaration is refused with a field error; payment shows the amount, completes, and produces a reference and serial receipt PDF; status reads awaiting Post-UTME. |
| Acceptance criteria | ☐ JAMB-supplied fields read-only ☐ Declaration enforced ☐ Amount visible before payment; receipt has serial and QR ☐ Notification received |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-05 Admission control, scores and ranking | Persona: Registrar (T2) • Retests: ISS-007, AC-03 |
| --- | --- |
| Pre-conditions | TC-04 passed. |
| Steps | 1. Open Admission control: general cut-off 160, Computer Science 220, quotas, catchment/ELDS lists, aggregate formula presets. Change the CS cut-off to 230, save (confirm dialog), change it back — check both edits in the audit log. 2. Open Admissions operations › Screening & Scores (CS): enter 105 for Adaeze's Post-UTME (should be refused), then 62. 3. Open Recommendations (CS): verify Adaeze's aggregate 64.5 under UTME/8 + Post-UTME/2 and her rank. 4. Switch the formula preset in Admission control to UTME 50% / O'level 30% / Post-UTME 20%; confirm aggregates and ranks recompute; switch back. |
| Expected result | Out-of-range Post-UTME refused inline; aggregate arithmetic correct under both presets; ranking follows aggregate with UTME tie-break; every configuration change audited. |
| Acceptance criteria | ☐ Aggregate correct both presets ☐ Config changes audited ☐ Catchment/ELDS flags derive from state of origin |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-06 Recommendation, quota and CAPS | Persona: Registrar (T2) • Retests: ISS-007, AC-03, NT-11, NT-13 |
| --- | --- |
| Pre-conditions | TC-05 passed. |
| Steps | 1. On Recommendations (CS) click Auto-recommend; verify allocation up to quota by merit, then catchment, then ELDS; attempt to recommend one candidate beyond quota (should be refused with utilisation shown). 2. Manually move one waitlisted candidate to Recommended with reason "Sports scholarship". 3. Send to CAPS; try to send the same batch again (refused). 4. Open CAPS Decisions; import the seeded decision file; also attempt an import containing an unknown JAMB number (row rejected and reported). 5. Confirm Adaeze's status is Admission approved by JAMB and the analytics on Admission control updated. |
| Expected result | Quota can never be exceeded; the override requires a reason and is audited; duplicate batch send refused; unknown JAMB numbers rejected in the import report; statuses and analytics update. |
| Acceptance criteria | ☐ Quota enforced (including a quick double-click on Auto-recommend) ☐ Override reason + audit ☐ Duplicate CAPS send refused ☐ Unknown JAMB rows rejected and listed |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-07 Acceptance, acceptance fee and admission letter | Persona: Applicant (T1) • Retests: AC-04, NT-12 |
| --- | --- |
| Pre-conditions | TC-06 passed. |
| Steps | 1. Before the CAPS import (coordinate with T2), confirm Accept/Reject is unavailable and the status explains awaiting JAMB. 2. After the import: Accept the offer (confirm dialog). 3. Pay the acceptance fee (Card) — amount visible before confirming. 4. Download the admission letter PDF; scan its QR with a phone. 5. Confirm the letter was NOT available before acceptance-fee payment. |
| Expected result | Acceptance is gated by the CAPS decision; the letter is issued only after JAMB approval and acceptance-fee payment; the QR opens a Verified page without login. |
| Acceptance criteria | ☐ No acceptance before CAPS decision ☐ No letter before acceptance fee ☐ QR verifies on a phone |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-08 Clearance blocks and matriculation | Persona: Registrar (T2) • Retests: ISS-009, AC-05, NT-06 |
| --- | --- |
| Pre-conditions | TC-07 passed. |
| Steps | 1. Open Clearance Verification; open Adaeze's checklist. 2. Mark the passport photo Query with a comment; confirm Generate matriculation number is unavailable and Adaeze receives a notification. 3. Mark all items Verified; click Generate matriculation number (confirm dialog). 4. Try to generate it a second time. 5. Note the matric number for T1's first login. |
| Expected result | A queried item blocks matriculation; when all verified the number generates once in the format DU/CSC/26/xxxx; a second generation is refused; student record and account created; temporary password Welcome2026! appears in the notification; all actions audited. |
| Acceptance criteria | ☐ Query blocks matriculation and notifies ☐ Matric number unique, single generation ☐ Applicant data carries to the student profile |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-09 Change requests | Persona: Registrar (T2) • Retests: AC-03 |
| --- | --- |
| Pre-conditions | Signed in as registrar. |
| Steps | 1. Open Change Requests; review change-of-institution and change-of-course candidates with original and new choices. 2. Run Sync from JAMB on one candidate with the provided file. 3. Confirm a changed candidate ranks in the NEW programme's Recommendations, not the old. |
| Expected result | Changes tracked with validation status; sync audited; ranking follows the new choice. |
| Acceptance criteria | ☐ Changed candidates ranked in new programme ☐ Sync audited |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

## 5.2 Fees, payment approval and registration

| TC-10 New student first login and blocked registration | Persona: Student — Adaeze (T1) • Retests: AC-05, AC-07 |
| --- | --- |
| Pre-conditions | TC-08 passed. Signed out. |
| Steps | 1. Sign in with Adaeze's matric number and Welcome2026!, code 123456. 2. Complete the forced password change; confirm the old temporary password no longer works. 3. Open Course registration. |
| Expected result | First login forces a password change (audited); registration is blocked with a message naming the outstanding school-fees invoice and linking to Fees & statement. |
| Acceptance criteria | ☐ Temporary password single-use ☐ Blocker names the invoice and links to it (ISS-027) |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-11 Gateway payment with amount confirmation and receipt | Persona: Student — Adaeze (T1) • Retests: ISS-029, ISS-030, ISS-004, ISS-005, NT-05, NT-18 |
| --- | --- |
| Pre-conditions | TC-10 passed. |
| Steps | 1. Open Fees & statement; review the schedule in Naira. 2. Click Pay now: confirm the dialog shows the exact amount before any payment. 3. Complete the gateway payment (bank transfer). 4. Download the receipt PDF; note serial and QR. 5. Try Pay now again on the same invoice (should be unavailable). 6. Generate a Statement of account for a range covering today. 7. Attempt registration BEFORE payment in a second tab if available (NT-18) — must remain blocked until payment completes. |
| Expected result | Amount visible before confirming; payment produces a unique reference and serial receipt; invoice shows Paid, fee clearance Cleared; the same invoice cannot be paid twice; the statement respects the date range; Bursar collections reflect the payment immediately. |
| Acceptance criteria | ☐ Exact amount shown pre-payment ☐ Unique reference and serial receipt ☐ Duplicate payment impossible ☐ Statement date range respected |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-12 Manual payment with Bursar approval | Persona: Bursar (T4) + Student (T1) • Retests: ISS-022 |
| --- | --- |
| Pre-conditions | A second seeded student with an unpaid invoice (T2 provides from Student records). |
| Steps | 1. As Bursar, record a manual/teller payment against that student's invoice (amount, teller reference). 2. Confirm the payment posts as Pending, the student's fees remain NOT cleared, and collections do NOT yet include it. 3. Open the payment-approval queue; approve the payment (confirm dialog). 4. Confirm fees clear, a receipt is issued, collections update, and the approval is audited with the approver's name. 5. Check in Staff & roles that the approver role is configured. |
| Expected result | Pending manual payments have no financial effect until approved by the designated approver; approval clears fees, issues the receipt and is audited. |
| Acceptance criteria | ☐ Pending ≠ cleared ☐ Approval role enforced (a non-approver cannot approve) ☐ Approval audited with actor |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-13 Curriculum assignment and Add Course | Persona: Registrar (T2) • Retests: ISS-023, ISS-024, ISS-034, NT-19 |
| --- | --- |
| Pre-conditions | Signed in as registrar. |
| Steps | 1. Open Programme curriculum. Click Add Course: create ACC205, 3 units, core, second semester, 200 level, department Accounting, prerequisite ACC101 (confirm dialog). 2. Try to add ACC205 again (duplicate refused). 3. Assign a lecturer to ACC205; edit its units; then deactivate it and confirm it disappears from student selection but its history remains. 4. Reactivate or re-add as needed and confirm it appears in a 200-level Accounting student's registration list and in the assigned lecturer's My courses. |
| Expected result | Add/edit/deactivate all work with confirmation and audit; duplicates refused; assignments flow to the Lecturer portal and to eligible students only. |
| Acceptance criteria | ☐ Add Course operative ☐ Duplicate refused ☐ Deactivation preserves history (no destructive delete) ☐ Assignment reaches lecturer and correct students only (NT-21) |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-14 Registration rules and submission | Persona: Student — Adaeze (T1) • Retests: ISS-025, ISS-026, ISS-028, NT-17, NT-20 |
| --- | --- |
| Pre-conditions | TC-11 passed. |
| Steps | 1. Open Course registration: confirm core courses are pre-selected and electives selectable; the units indicator shows the live total against 15–24. 2. Add electives beyond 24 units and attempt to submit (refused with the specific over-limit message; Submit disabled). 3. Reduce below 15 and attempt (refused). 4. Select a valid 16–22 unit set and Submit (confirm dialog). 5. Print the course form PDF. 6. Confirm T2 can see the registration under Registration oversight. |
| Expected result | Server enforces 15–24 (the earlier 30-unit acceptance must NOT recur); prerequisite issues are named specifically; valid submission shows a green Submitted state and produces the course form with courses, units and lecturers. |
| Acceptance criteria | ☐ 30-unit submission refused ☐ Core pre-selected, electives saved ☐ Course form PDF prints ☐ Registrar sees the registration |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

## 5.3 Results, approvals and release

| TC-15 Score entry, statuses and upload | Persona: Lecturer (T3) • Retests: ISS-010, ISS-031, ISS-032, AC-08, NT-07 |
| --- | --- |
| Pre-conditions | Signed in as lecturer. |
| Steps | 1. From the Lecturer home open Assigned Courses, Pending Sheets and Submitted Sheets tiles — all must open (Phase 1 had them dead). 2. Open CSC101 assessment entry; note the weighting banner. 3. Enter 85 in a CA box (refused inline); enter 0 for Halima Okeke's exam (accepted); set one student to Absent (boxes disable, shows ABS). 4. Leave one box blank and Submit (banner names the student and field; disappears when filled). 5. Download the Excel template, upload it, confirm the same validation applies. 6. Submit for approval (in-app dialog); confirm the sheet is read-only. |
| Expected result | All lecturer tiles work; zero valid, blank missing, ABS distinct; upload and manual entry share validation; submission locks the sheet. |
| Acceptance criteria | ☐ Tiles open (ISS-031/032 closed) ☐ Zero ≠ missing; ABS distinct ☐ Upload validation identical ☐ Sheet locks on submission |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-16 Three-level approval, return and release gate | Persona: Registrar (T2) + Student (T1) • Retests: ISS-003, ISS-006, ISS-011, AC-09, AC-10, NT-04 |
| --- | --- |
| Pre-conditions | TC-15 passed. |
| Steps | 1. Results approval › HOD queue: open CSC101, Return with comment; T3 confirms it is editable again with the comment, corrects, resubmits. 2. Approve at HOD; attempt a Senate approval while the sheet is at Dean stage (unavailable; if forced by address, refused). 3. Approve Dean, then Senate; check the timeline and named approvers (Prof. Eze, Prof. Bakare, Senate Committee). 4. As Adaeze, check Academic record BEFORE Senate ("Results pending approval") and AFTER (grades, GPA, CGPA, standing). 5. Open the audit viewer: every save, submission, return and approval present. |
| Expected result | Order enforced server-side; Senate is the only release; students see nothing early; complete audit trail with actors and times. |
| Acceptance criteria | ☐ Out-of-order approval refused even by direct request ☐ Pre-Senate results invisible to students ☐ Named approvers on timeline and audit |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

## 5.4 Transcripts, graduation and oversight

| TC-17 Transcript request, dispatch and QR verification | Persona: Student (T1) + Registrar (T2) • Retests: ISS-012, AC-11, NT-03 |
| --- | --- |
| Pre-conditions | TC-16 passed (Senate released). |
| Steps | 1. As Adaeze: Documents › Request transcript (destination, purpose), pay the fee. 2. As Registrar: process then dispatch; confirm the PDF is unavailable before dispatch. 3. As Adaeze: download the transcript; scan the QR on a phone (no login). 4. As the seeded Student account, attempt to open Adaeze's transcript by changing the record reference in the address (refused — NT-03). 5. Type the serial into Registrar › Verify document. |
| Expected result | Forward-only lifecycle; only Senate-approved results on the document; QR and serial verification show identity, programme, CGPA and issue date; cross-student access refused. |
| Acceptance criteria | ☐ No issue before dispatch ☐ QR verifies without login ☐ Cross-student reference refused and audited |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-18 Graduation eligibility, clearance and certificates | Persona: Registrar (T2) + Bursar (T4) • Retests: ISS-013, AC-12 |
| --- | --- |
| Pre-conditions | Signed in as registrar. |
| Steps | 1. Graduation › run eligibility for B.Sc. Computer Science: ~34 eligible, 3 course-blocked, 3 library-blocked with specific reasons. 2. Open Chinedu Okafor (CGPA 4.62, library fine): clear the Library item (confirm dialog). 3. Confirm he joins the graduand list as First Class without re-running. 4. Export the list to Excel; open his certificate PDF and scan the QR. 5. Open Convocation (by faculty with counts). As Bursar open Graduation fees and confirm totals reconcile with Collections. |
| Expected result | Reasons specific per student; clearing updates state live; classification matches configuration; export, certificate QR and convocation correct; fees reconcile. |
| Acceptance criteria | ☐ Blockers specific ☐ Clearance updates graduand list immediately ☐ Certificate QR verifies ☐ Graduation fees reconcile |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

| TC-19 Executive oversight reflects everything | Persona: Executive (T5) • Retests: AC-13, ISS-005 |
| --- | --- |
| Pre-conditions | TC-11, TC-12, TC-16 and TC-18 completed in this pass. |
| Steps | 1. Sign in as executive. Read the Institutional overview: enrolment, admissions funnel, registration compliance, collections (must include Adaeze's gateway payment AND the approved manual payment), results pipeline (CSC101 at Senate approved), graduation summary (Chinedu, First Class), exception alerts. 2. Open Financial oversight, Academic performance, Admissions intelligence. 3. Post a broadcast; T1 and T3 confirm it arrives in their notifications. 4. Repeat the overview on a phone. |
| Expected result | Every figure is data-driven and reflects the actions of this pass; pending (unapproved) manual payments are NOT in collections; charts render on mobile; broadcast reaches intended personas. |
| Acceptance criteria | ☐ Collections = gateway + approved manual only ☐ Pipeline and graduation figures match the pass ☐ Mobile readable |
| Result / Tester / Date | Pass ☐ Fail ☐ Notes: ______________________________________________ Tester: ____________ Date: ________ |

# 6. Portal completeness, UI and reset

| ID | Tester | Check | Acceptance |
| --- | --- | --- | --- |
| TC-20 | T2 | CRUD sweep (ISS-034): Student records edit, Fee structure edit with history, Staff & roles create/assign, Admission control lists — each with confirmation and audit; note entities with deliberate no-delete | All key entities manageable; no destructive delete of academic/financial history |
| TC-21 | T1/T6 | Student pages: Statement of account (date range + PDF), Digital ID (QR), Documents, Notifications; illustrated pages tagged "Available in full release" and none empty | All present; tags visible; nothing empty |
| TC-22 | All | UI consistency (ISS-033): spacing, buttons, tables, loading and empty states, banners across every portal; breadcrumb, Back, sidebar highlight and "?" help on every page (ISS-020) | Consistent, professional; every action gives clear success/refusal feedback naming the record |
| TC-23 | T6 | Global search: "curriculum", "Chinedu", "CSC101", "General ledger" navigate correctly from each portal's scope | Results scoped to the signed-in role |
| TC-24 | T2 then T6 | Reset data (ISS-016): Registrar-only (other roles must not see it), confirmation dialog, baseline restored (Adaeze pre-screening, CSC101 Draft, Chinedu blocked), an old transcript QR from before the reset now shows Not found (NT-10) | Reset gated to Registrar; baseline exact; old serials invalid |
| TC-25 | T6 | Mobile pass (ISS-017): fees payment, results view, transcript QR scan, executive dashboard on a 6-inch phone | All usable; PDFs open |
| TC-26 | T6 | Performance (ISS-018): time 10 common pages and the executive dashboard on the hosted environment | Pages ≤3s; dashboard ≤5s (record actuals) |
| TC-27 | T6 | Terminology (ISS-019): sweep visible pages and PDFs for "demo", "presenter", "storyline", internal wording ("Reset data" control name is acceptable) | None found in production-facing output |

# 7. Negative and security matrix (T6, with role-holders as needed)

| ID | Scenario | Expected |
| --- | --- | --- |
| NT-01 | Student opens a Registrar address directly | Refused/redirected; audited |
| NT-02 | Lecturer opens an unassigned course sheet | Refused |
| NT-03 | Student changes a transcript record reference | Refused |
| NT-04 | Senate approval forced while sheet at HOD/Dean | Refused server-side |
| NT-05 | Already-paid invoice paid again | Pay unavailable; no duplicate receipt |
| NT-06 | Matriculation with queried clearance or unpaid acceptance fee | Refused with reason |
| NT-07 | Invalid scores (letters, 31 CA, −5 exam) | Rejected inline |
| NT-08 | Expired session (clear cookies mid-session), click a link | Returned to login; no data |
| NT-09 | Declaration unticked on screening | Refused with field error |
| NT-10 | Old QR after Reset data | Not found — never Verified |
| NT-11 | Recommend beyond quota (including rapid double-click) | Refused; utilisation shown; exactly one seat per slot |
| NT-12 | Accept before CAPS decision | Unavailable; awaiting JAMB |
| NT-13 | CAPS decision file with unknown JAMB number | Row rejected and reported |
| NT-14 | Applicant edits a JAMB-supplied field (including via page tampering) | Read-only; server rejects |
| NT-15 | Applicant direct-accesses Student/Lecturer/Registrar addresses | Refused; audited |
| NT-16 | Student opens a lecturer's sheet address | Refused |
| NT-17 | Registration at 12 units and at 30 units | Both refused with specific errors |
| NT-18 | Registration attempted with fees unpaid | Blocked naming the invoice |
| NT-19 | Duplicate course added in curriculum | Duplicate-entry error |
| NT-20 | Registration with unresolved prerequisite | Refused; course named |
| NT-21 | Course outside the student's department/level | Not offered for selection |
| NT-22 | Non-approver Bursary user attempts payment approval | Refused; audited (new — ISS-022) |
| NT-23 | Wrong verification code five times | Counts to lockout; message is the code error (new — 2FA fix) |

# 8. Defect log

| # | Test ID | Persona / page | Actual (exact message) | Expected | Severity | Screenshot | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |

# 9. Execution passes and sign-off

| Pass | Scope | Duration | Exit criterion |
| --- | --- | --- | --- |
| Pass 1 — Authentication | TC-01 to TC-03 by every tester on their own account | 45 min | Production sign-in correct for all six roles |
| Pass 2 — Storyline relay | TC-04 to TC-19 in order with handovers | 3 hours | Full lifecycle completes; all Phase 1 retest tags pass |
| Pass 3 — Portals & platform | TC-20 to TC-27 | 2 hours | No empty pages; UI consistent; reset, mobile, performance recorded |
| Pass 4 — Negative & security | NT-01 to NT-23 | 1.5 hours | Every refusal as specified |
| Pass 5 — Regression | Repeat Pass 2 after any fixes and redeploy | 1.5 hours | Zero open S1/S2 |

Sign-off conditions: all S1 and S2 defects closed and re-tested; the full storyline runs from typed login to Executive Oversight without intervention; every ISS retest tag in Sections 4–7 is ticked; role-based access enforced everywhere.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QAT coordinator |  |  |  |
| T1 Applicant/Student |  |  |  |
| T2 Registrar |  |  |  |
| T3 Lecturer |  |  |  |
| T4 Bursar |  |  |  |
| T5 Executive |  |  |  |
| T6 Security/Mobile |  |  |  |
| Project lead, CSL |  |  |  |