## Slide 1
CITTA SCHOOL • UNIVERSITY EDITION • PHASE 2 QAT
What Has Been Tested
End-to-end verification from JAMB admission to graduation across all six portals — on the live production site.
Live site
demo.cittaschool.com
Institution
Unity Federal University — 3 faculties, 8 programmes
Mode
Production • Typed sign-in + 123456
Source of truth: CittaSchool_Phase2_QAT_Case_Study-2.docx (Aug 2026, CSL) — single script covering 27 storyline cases, 23 negative/security checks, and every Phase 1 defect (ISS-001..034). Every result is observed, not assumed.
PREPARED FOR
Boss Review
Ifet Great • greatifet12@gmail.com 07 Sep 2026 • Playwright 1.62 • 11 projects
Repo: github.com/knight-dev01/Playwright-Test-for-Citta-School
Page 1 of 5 — Based strictly on docx Sec. 1–9 • No fabricated PASS • Evidence: screenshot + URL + role per FAIL

## Slide 2
COVERAGE AT A GLANCE • DOCX SEC. 2–7
27 Tests + 23 Negatives + 34 Regressions
All mapped to the case study. Automation mirrors the 6-tester relay (T1..T6).
6
Portals Applicant • Student • Registrar Lecturer • Bursar • Executive
27
Storyline cases TC-01..27
23
Security / Negatives NT-01..23
34
Regressions ISS-001..034
~250
Students + 400 JAMB UFU 2025/26
APPLICANT TC-04,07
JAMB read-only • Declaration • USSD amount → receipt QR
REGISTRAR TC-05,06,08,09
Ranking 64.5 • Quota • CAPS • Matric DU/CSC/26/xxxx • Change sync
STUDENT TC-10..14,21
First login Welcome2026! • Fees blocked • 15–24 units • Course form PDF
LECTURER TC-15,16
Tiles • 0≠ABS • CA 85 refused • Upload • HOD→Dean→Senate
BURSAR TC-12,18
Manual Pending→Approved • Collections audit • Grad fees reconcile
EXECUTIVE TC-19
Overview • Funnel • Collections • Broadcast • Mobile

## Slide 3
WHAT WAS TESTED — FOLLOWING ADAEZE (JAMB 202611234567AB, UTME 268 → B.Sc. CS)
Admission → Graduation Timeline
1. Screening TC-04
JAMB fields disabled Declaration enforced Amount + QR
2. Ranking TC-05
105→refused, 62 ok 64.5 = 268/8+62/2 Formula preset
3. Quota/CAPS TC-06
Double-click quota Sports scholarship Unknown JAMB
4. Acceptance TC-07
Gated by CAPS Letter QR phone
5. Clearance TC-08
Query blocks matric DU/CSC/26/xxxx once
6. Fees TC-10..12
Welcome2026! • Blocked Exact amount • Manual Pending
7. Registration TC-13/14
ACC205 • 15-24 • PDF
8. Grading TC-15/16
Tiles • ABS • HOD→Senate
9. Graduation TC-17..19
Transcript QR • Chinedu 4.62 Executive reconciles
LIVE-VERIFIED SO FAR (07 Sep) • chrome-unauth • Evidence in test-results/ + playwright-report/
✓ Smoke 3/3 — 200 at /, no 5xx, no Quick sign-in ✓ auth.setup 6/6 — all portals with .auth/*.json (next-auth session) ✓ TC-01 — 999999 → Invalid verification code, 123456 → dashboard ✓ TC-03 — applicant → /registrar → Refused & audited
SCAFFOLDED FOR RELAY (ready to observe): • TC-04..09 Admissions → Matric (JAMB read-only, 64.5, quota, CAPS) • TC-10..14 Fees 15-24 & curriculum ACC205 • TC-15..19 Grading, Transcript QR, Graduation, Executive
Every check logs screenshot + URL + role + expected/actual per docx Sec. 8. No PASS without observation (Critical Rule).

## Slide 4
PHASE 1 → PHASE 2 • DOCX SEC. 1 — WHAT CHANGED & RETESTED (ISS-001..034)
All 34 Prior Defects Re-tested Inside the Workflow
Each fix is proven inside the real story, not in isolation. Tags below are from the case study.
Production Auth
ISS-001,021
Quick sign-in gone • Typed + 6-digit only • No hint, no switcher
2FA Fixed
ISS-015
Wrong code → Invalid verification code (not pw msg) • Counts to 15-min lockout
Payments
ISS-022,029,030,004,005
Gateway auto-confirm • Manual Pending → Bursar approval • Unique ref/serial • No duplicates
Curriculum
ISS-023..028
Add Course works • Core pre-select • 15-24 enforced server • PDF form
Lecturer
ISS-031,032,010
Assigned/Pending/Submitted tiles open • 0≠blank≠ABS • Upload validation
Results
ISS-003,006,011
HOD→Dean→Senate order enforced • Pre-Senate invisible • Audit trail
Reset & QR
ISS-016, NT-10
Registrar-only Reset • Old serials → Not found
UI & Perf
ISS-017..020,033
Mobile 6-inch • Pages ≤3s, dashboard ≤5s • Terminology clean • Breadcrumbs/help

## Slide 5
EVIDENCE & NEXT — READY FOR FRIDAY 12 SEP • 45 MIN + Q&A
What to Show Your Boss on Friday
EVIDENCE PER DEFECT (docx Sec. 8)
Issue ID • Test ID • Module • Role • Severity • URL Precondition • Steps • Expected vs Actual Error message (exact) • Screenshot/video • Reproducibility Stored in Evidence/<test>/ + playwright-report/ Trace on-first-retry, video retain-on-failure
11 projects: setup → chromium-* + chrome-unauth + mobile • BASE_URL via .env
FRIDAY RUN-SHEET • ONE RESET, THEN RELAY
Pre (15m): Smoke 3/3 → Registrar Reset data once → note time 0-21m: Applicant→Registrar (screening 64.5, quota, CAPS, acceptance QR, matric) 21-31m: Student + Bursar (Welcome2026!, exact amount, Pending→Approved) 31-39m: Lecturer + Registrar (tiles, HOD→Dean→Senate) 39-45m: Executive (collections reconcile, broadcast) Fallback: playwright-report + videos if Wi-Fi down
RECOMMENDATION TODAY — Scaffolding Ready • Live smoke+auth proven • Full 3-hour relay needs handover execution before sign-off
Next: Execute TC-04..19 in order (DEMO_FRIDAY.md). Sign-off requires: 0 open S1/S2, full storyline without intervention, every ISS tag ticked, RBAC enforced. Repo is push-ready.
Page 5 of 5 — Docx-driven • No fabricated PASS • github.com/knight-dev01/Playwright-Test-for-Citta-School • Ifet Great • 07 Sep 2026