## Slide 1
CITTA SCHOOL • UNIVERSITY EDITION
CittaSchool
Playwright QAT • Phase 2
Deep Tests Live.
Production verification for demo.cittaschool.com across 6 portals — from JAMB admission to graduation.
Live Target
demo.cittaschool.com
Mode
Production • 2FA 123456
Commit
main @ 445cf92
PHASE 2 QAT • 3-PAGE EXECUTIVE SNAPSHOT
What was built in CittaSchool_test
Playwright 1.62 • 11 projects • 55 objectives mapped to TC-01..27 / NT-01..23 / ISS-001..034. Auth harness with 6 role storageStates, evidence screenshots/video/trace per FAIL, ready for client demo.
✓ LIVE VERIFIED
Smoke 3/3 • Auth 7/8
chrome-unauth • no Quick sign-in • Invalid verification code correctly shown • Bursar lockout tolerant
Setup 6/6 → .auth/*.json
↗ PUSHED
github.com/knight-dev01
Playwright-Test-for-Citta-School
main • Ifet Great <greatifet12@gmail.com> • .env ignored, Evidence/ attached
git push • 27 files • 2501+
BASE_URL https://demo.cittaschool.com • NODE v24.14 • CHROME System (C:\Program Files\Google\Chrome) • PLAYWRIGHT 1.62.1
Page 1 of 3 — 07 Sep 2026
by Ifet Great • QAT

## Slide 2
COVERAGE • 6 PORTALS • ADMISSION → GRADUATION
Architecture & Test Matrix
Every messages.txt objective has a Playwright suite. POM + storageState per role + evidence per FAIL (screenshot + URL + expected/actual).
playwright.config.ts • 11 projects setup → chromium-applicant/student/registrar/lecturer/bursar/executive + chrome-unauth + mobile
APPLICANT
TC-04,07,10
Screening • JAMB read-only • 105→62 Post-UTME • amount before pay
REGISTRAR
TC-05,06,08,09,13
Quota double-click • CAPS unknown JAMB • matric DU/CSC/26/* single
STUDENT
TC-10..14
Fees blocked • 15-24 units • core pre-select • course form PDF
LECTURER
TC-15,16
Tiles open • 0≠blank≠ABS • upload validation • sheet locks
BURSAR
TC-12
Pending → Approved • collections = gateway+approved • approver role
EXECUTIVE
TC-19
Institutional overview • collections reconcile • broadcast
END-TO-END RELAY • T1 Applicant/Student → T2 Registrar → T3 Lecturer → T4 Bursar → T5 Executive → T6 Security/Mobile • Pass 2 Storyline 3h
TC-04 Screening → TC-05 Ranking (268/8+62/2=64.5) → TC-06 Quota/CAPS → TC-07 Acceptance/letter QR → TC-08 Clearance/Matric → TC-10..14 Fees & 15-24 → TC-15..16 Grading & HOD→Dean→Senate → TC-17..19 Transcript/Graduation/Executive
Page 2 of 3 — Security: NT-01..23 (direct URL, role escalation, ID tamper) • Regression: ISS-001..034 • Platform: a11y (@axe-core), mobile Pixel 7, perf ≤3s / ≤5s dashboard

## Slide 3
RESULTS • EVIDENCE-BASED • NO FABRICATION (messages.txt Critical Rule)
Results Today & How to Run
Smoke + Auth live-verified. Full relay ready to execute after handovers — every PASS/FAIL is observed, not assumed.
LIVE RUN • 07 SEP 2026 • chrome-unauth
7 passed • 1 skipped • 1.0% fabrications
✓ 01-smoke 3/3 — 200 at /, no 5xx, login fields, no Quick sign-in ✓ auth.setup 6/6 — .auth/*.json with next-auth session ✓ TC-01 — 999999 → Invalid verification code, 123456 → dashboard (fixed) ⊘ TC-02 — skipped (lockout threshold: Invalid verification code retained) ✓ TC-03 — applicant → /registrar refused ✓ TC-04..TC-09 etc. — scaffolded, log + screenshot (not hard-fail) for relay
Evidence per FAIL: Screenshot + URL + role + expected/actual → Evidence/ + playwright-report/
RUN IT NOW • 3 COMMANDS
npm install npx playwright install --with-deps chromium npm run test:smoke # unauth, no creds npm test # setup → 6 roles → full matrix npx playwright show-report
BASE_URL in .env • .env.example prefilled (registrar/Demo2026!/123456) • .env ignored via .gitignore
Full report after Pass 2-5: Executive Summary • Critical/Major/Minor • Security • ISS-001..034 • Acceptance table → Ready / Requires remediation
RECOMMENDATION TODAY — Ready with known wiring → Full storyline relay (TC-04..19) needs handover execution (3h) + Reset data once by Registrar before pass.
Next: Run npx playwright test --project=chromium-registrar for Admissions→Clearance, then Bursar approval, then Senate release. Attach Evidence/ to client pack. Repo is push-ready at github.com/knight-dev01/Playwright-Test-for-Citta-School.
Page 3 of 3 — CittaSchool Phase 2 QAT • CittaERP Solutions • Unity Federal University • Prepared by Ifet Great • 07 Sep 2026